Week 10 Work Log: Preparing and Sharing Client Deliverables

Complete this worksheet as a team during or after the Week 10 workshop. Add more rows if needed.

| Group | Forecasting 4 | Workshop | Thursday 3:30pm – 5:30pm |
| --- | --- | --- | --- |
| Project title | Forecasting Model Development: AI-Powered Energy Prediction | Date | 15/10/2026 |
| Client | ARC Research Hub for Integrated Energy Storage Solutions | Members present | Yaqiao, Bhumika, Vidhi, Marwa |

Activity 1  Client deliverables

List everything your team will actually hand over to the client - not what you built, but what the client receives and can use. Think across the whole engagement: the working product, its source, documentation, and anything they need to run or maintain it. A deliverable the client cannot open, run or understand is not finished.

| # | Deliverable | What it is / what the client does with it | Format | Owner | Status |
| --- | --- | --- | --- | --- | --- |
| 1 | Final forecasting notebook | The complete, runnable pipeline (data loading, feature engineering, XGBoost, LSTM, hybrid model, evaluation and SHAP/LIME explainability). The client opens it in Google Colab and selects Run all to reproduce every result. | .ipynb (Google Colab) | Yaqiao | Done |
| 2 | GitHub repository (source code and data) | Public repository holding the final notebook, the data-cleaning notebook, the raw and cleaned PJM dataset and earlier development versions. The client can clone, run or extend the code without needing any of our accounts. | GitHub repository | Yaqiao (repo owner, data cleaning); Bhumika (XGBoost) | Done |
| 3 | README, requirements.txt and MIT LICENSE | README explains the project, results, repository structure and how to run it (T4 GPU in Colab, or locally with pip install -r requirements.txt), and lists every dependency and its licence. The LICENSE file states how the client may reuse the code. | Markdown and text files in the repository | Yaqiao; Marwa (licence research) | Done |
| 4 | Trained model and results files | Saved LSTM model and model comparison table, so the client can load the model and check the reported metrics (MAE, RMSE, MAPE) without retraining. | .keras, .csv | Yaqiao and Bhumika | Done |
| 5 | Plain-English summary | Short explanation of what the models do, how accurate they are and what drives the forecasts, written for non-technical stakeholders. Usability-tested with a non-technical reader (PASS); being revised to explain “MW” in everyday terms and to lead the accuracy section with the percentage. | Word | Yaqiao (author); Vidhi (usability test) | Done |
| 6 | Error analysis by season, weekday and peak hours | Shown when the model is least reliable (by season, weekday and peak periods) and the five days with the largest errors, so the client knows where to be cautious when using the forecasts (IF4T-88). | Notebook section and charts | Bhumika | Done |
| 7 | Final presentation slides and code zip | Slide deck presented to the panel on 22 Oct, with a zip of the code and deliverables submitted on Canvas. Gives the client a concise overview of the solution, results and recommendations. | .pptx and .zip | All members (see allocation document); Yaqiao submitted | In progress (21 Oct) |
| 8 | Final project report | Full documentation of methodology, results, explainability findings, limitations and future recommendations, for the client to keep as a reference (IF4T-61, IF4T-67) | Word / PDF | All members | Not started (Week 12) |

| Definition of done - when does the team agree a deliverable is ready to share? | A deliverable is ready to share when: 1. It runs end-to-end in a fresh Google Colab session (Run all) with no errors and no manual steps. 2. The results match the numbers reported in the README, slides and summary (checked by a regression re-run). 3. It is committed to the main branch of the public GitHub repository, so the client can open it without our accounts. 4. It is documented in the README (what it is and how to use it). 5. A second team member has reviewed it, and spelling and licence requirements have been checked. |
| --- | --- |
| Anything the client must provide or set up before handover (access, accounts, environment) | No accounts, licences or data need to be provided by the client. To run the notebook, the client needs a free Google account for Colab ( a T4 GPU runtime is recommended, as LSTM training takes about 6 minutes) or a local Python environment with the libraries in requirements.txt. The repository is public. If the client wants to apply the models to their own data, it must be in the same format (hourly timestamps and load in MW); confidential market data is out of scope. [The handover data and channel are to be confirmed with the client/supervisor.] |
| Deliverables still outstanding, and who is completing them | Yaqiao: revise the plain-English summary based on the usability test findings; prepare and submit the code zip. All members: presentation slides as per the allocation document shared on 15 Oct (draft by 18 Oct, rehearsal 20 Oct, final 21 Oct); final report in Week 12. |

Contribution register

Every member completes at least one row in their own words. Mark each task M for management (planning, client contact, minutes, scheduling, risk, document control) or T for technical (research, requirements drafting, design, prototyping, testing, tooling). Evidence must be something the tutor can open; rows without evidence do not count.

| Member name | Task / activity completed this week | Type (M / T) | Evidence (link, file, commit, minutes) | Time spent (hrs) |
| --- | --- | --- | --- | --- |
| Yaqiao Chi | 1. Rewrote the project README (overview, results, repository structure, how to run, dependencies and licences) and added the MIT LICENSE file (IF4T-96). 2. Re-ran the final notebook and replaced the saved LSTM model and results table in the repository, which were from an earlier run, so they now match the final results (LSTM MAE 237.83 MW, Hybrid 228.96 MW). 3. Finalised and checked the Week 9 worklog and marked it complete in Jira (IF4T-91). 4. Planned the final presentation: mapped the brief and rubric to 10 slides, allocated slides and supporting tasks to all four members, set a timeline and shared the allocation document with the team on 15 Oct). 6. Revised the plain-English summary based on the usability test (defined MW, simplified the accuracy section) | M & T | README and LICENSE: https://github.com/Yaqiao-chi-helen/Forecasting-team4/tree/main Saved model and results: https://github.com/Yaqiao-chi-helen/Forecasting-team4/tree/main/notebooks/models | 8.5 h |
| Bhumika Sharma | - Completed the lag-feature leakage spot-check (IF4T-82) to check for mismatches in the sampled lag-feature values. - Completed the XGBoost error analysis (IF4T-88), breaking prediction errors down by season, weekday versus weekend, and peak versus off-peak hours. - Identified the five days with the highest daily mean absolute error and documented the findings to help explain when the model is less reliable. | T | Lag Feature Leakage Spot-Check — Preliminary Results Sampled 20 rows from the PJM hourly electricity demand dataset and compared Lag_1h, Lag_24h, and Lag_168h against expected lag values calculated using historical row shifts. - Lag_1h mismatches: 0 - Lag_24h mismatches: 0 - Lag_168h mismatches: 0 All 20 sampled rows matched the expected values. Timestamp alignment and the absence of future-data leakage still need to be verified before concluding the audit. Table in google colab notebook, showing the following - ERROR BY SEASON - ERROR BY WEEKDAY / WEEKEND - ERROR BY PEAK / OFF-PEAK - TOP 5 WORST ERROR DAYS | 8.5hr |
| Vidhi Patel | Prepared Slides 10-12 for the final group presentation. |  |  | 4.5h |
| Marwa Aldhafeeri | Prepared Slides 2 and 3 for the final group presentation. Covered the project background, client, problem statement, requirements and scope. Designed and formatted both slides to match the team's presentation style. |  |  | 5.5h |

Anything blocking the team, or any contribution imbalance the tutor should know about?

1. Bhumika’s two Week 9 tasks (IF4T-82 and IF4T-88) were not completed in Week 9 and have been carried over. The error analysis is also needed for her presentation slide, so it is now on the critical path for 22 Oct. (completed on 21-oct)

2. Marwa has not yet accepted the invitations to our Jira board and GitHub repository. Her presentation tasks are recorded in the allocation document and Teams chat in the meantime.

3. Contribution imbalance: most of the technical development (data cleaning, LSTM, hybrid model, explainability, testing and documentation) has been completed by Yaqiao, and Bhumika developed the XGBoost baseline. Vidhi and Marwa joined the project work from Week 9 and have taken on testing and licence/documentation tasks. The presentation tasks have been allocated to give every member a fair share of the remaining work.